**Project Step 10**

**Round The Corner**

**CL5 Group 4: Tasks**

**Week 11:** We will be touching up on Managers for each model along with Unit tests.

*Aaron Miller*: Manager + UnitTest Models ( Cuisine, MenuItem )- Completed

*Collin Handel*: Manager + UnitTest Models ( Menu, MenuSection )- Completed

*David Harris*: Manager + UnitTest Models ( OrderItem, Order)-Completed

*Francisco Santillana*: Manager + UnitTest Models (Review, VendorEmployees )-Completed

*Tyler Bia*: Manager + UnitTest Models (VendorLocation, Vendor )-Completed

**Week 12:** Beautification and Debugging ( adding background images, updating About us, etc.)

***Update Database-All -COMPLETED***

***Update Background – Not Yet***

*Aaron Miller*: About Us, Make PayPal account, Check vendor authentication

*Collin Handel*: About Us, Check user authentication

*David Harris*: About Us, Edit User Login, designing website

*Francisco Santillana*: About Us, designing website, Create a View Model containing Vendor Info

*Tyler Bia*: About Us, debugging, checking design

**Week 13:** Implement PayPal and third-party payment service as well as a mock third-party payment service page

*Aaron Miller*: Research on costs for third-party payment service. Work on views. Account authentication

*Collin Handel*: Create a business account. Work on views. Account authentication

*David Harris:* Implement a link to the third-party account. Work on views.

*Francisco Santillana:*Further research on implementing map, Start developing Vendor accounts page

*Tyler Bia:*  Further research on implementing map, Start developing Vendor accounts page

**Week 14:** Connecting Map to App, Finishing Vendor Accounts Page

*Aaron Miller*: Research Map, contribute to connection of map and app.

*Collin Handel*: Partial View for map on Home page.

*David Harris*: Contribute to connection of map and app and finishing Vendor Accounts

*Francisco Santillana*: Finishing up Vendor accounts and testing it. Work on views

*Tyler Bia*: Finishing up Vendor accounts and testing it. Work on views

To Do

- Removing User Registration from Navigation Bar, drop Find Food hyperlink

- “User Registration” Add Password Confirmation, remove time, add a background, remove DOB

- LogIn partial view cleanup,

- After-effects after login? Maybe browse then Log-in

- Trucks to populate at bottom of home page , (FindFood.cshtml)

- Change Click User Account

- “Vendor Account” instead of “Vendor Registration”

- Find Food nav button becomes more like a cuisine filter.

- Figure out how to populate other locations with their corresponding trucks.

LENORE

- Sandbox for paypal? TL2?

- local web domain to call paypal and back?

- **<authentication mode="Forms">**

**<forms loginUrl="~/Account/LogOn" timeout="2880" name=".ASPXAUTH\_NETWORK" /> </authentication> For Vendor Login/ Administration Logigng in**

3 web apps

A person should no t be able to access some parts that doesn’t pertain to them like vendor account. Maybe make new URLS for customers or USERS.

[www.RoundTheCorner.com](http://www.RoundTheCorner.com)

www.Admin.RoundTheCorner.com

Vendor.RoundTheCorner.Com

and if they try and they