**Project Step 10**

**Round The Corner**

**CL5 Group 4: Tasks**

**Week 11:** We will be touching up on Managers for each model along with Unit tests.

*Aaron Miller*: Manager + UnitTest Models ( Cuisine, MenuItem )- Completed

*Collin Handel*: Manager + UnitTest Models ( Menu, MenuSection )- Completed

*David Harris*: Manager + UnitTest Models ( OrderItem, Order)-Completed

*Francisco Santillana*: Manager + UnitTest Models (Review, VendorEmployees )-Completed

*Tyler Bia*: Manager + UnitTest Models (VendorLocation, Vendor )-Completed

**Week 12:** Beautification and Debugging (adding background images, updating About us, etc.)

***Update Database-All -COMPLETED***

***Update Background – COMPLETED***

*Aaron Miller*: About Us, Make PayPal account, Making Login after browse

*Collin Handel*: About Us, Check user authentication, Updated Vendor Menu,

*David Harris*: About Us, Edit User Login, designing website, added search bar to Home Page

*Francisco Santillana*: About Us, designing website, Create a View Model containing Vendor Info

*Tyler Bia*: About Us, checking design (user registration), Updated Vendor List on Home Page

**Week 13:** Implement PayPal and third-party payment service as well as a mock third-party payment service page

*Aaron Miller*: Vendor Registration , View Admin Layout

*Collin Handel*: Vendor Controller, Ensured vendors where stored in database

*David Harris:* Vendor Manager

*Francisco Santillana:* Admin Controller, Approval and conformation of vendors

*Tyler Bia:*  Vendor Management View , Admin Vendor View

**Week 14:** Implement PayPal and third-party payment service as well as a mock third-party payment service page

*Aaron Miller*: Research on costs for third-party payment service. Work on views. Account authentication

*Collin Handel*: Create a business account. Work on views. Account authentication

*David Harris:* Implement a link to the third-party account. Work on views. Check vendor authentication

*Francisco Santillana:* Further research on implementing map, Start developing Vendor accounts page

*Tyler Bia:*  Further research on implementing map, Start developing Vendor accounts page

**Week 15:** Connecting Map to App, Finishing Vendor Accounts Page

*Aaron Miller*: Research Map, contribute to connection of map and app.

*Collin Handel*: Partial View for map on Home page.

*David Harris*: Contribute to connection of map and app and finishing Vendor Accounts

*Francisco Santillana*: Finishing up Vendor accounts and testing it. Work on views

*Tyler Bia*: Finishing up Vendor accounts and testing it. Work on views

Notes: 17Apr20

1. Vendor registration time limitation. 6 months (request extension or drop out the system)

Research Links:

<https://mobile-cuisine.com/technology/best-food-truck-locator-app/>

<https://mobile-cuisine.com/business/food-truck-licenses-permits-required/>

<https://mobile-cuisine.com/your-website/food-truck-website-features/>

<https://mobile-cuisine.com/your-website/mobile-friendly-food-truck-website/>