**Project Step 10**

**Round The Corner**

**CL5 Group 4: Tasks**

**Week 11:** We will be touching up on Managers for each model along with Unit tests.

*Aaron Miller*: Manager + UnitTest Models ( Cuisine, MenuItem )- Completed

*Collin Handel*: Manager + UnitTest Models ( Menu, MenuSection )- Completed

*David Harris*: Manager + UnitTest Models ( OrderItem, Order)-Completed

*Francisco Santillana*: Manager + UnitTest Models (Review, VendorEmployees )-Completed

*Tyler Bia*: Manager + UnitTest Models (VendorLocation, Vendor )-Completed

**Week 12:** Beautification and Debugging (adding background images, updating About us, etc.)

***Update Database-All -COMPLETED***

***Update Background – COMPLETED***

*Aaron Miller*: About Us, Make PayPal account, Making Login after browse

*Collin Handel*: About Us, Check user authentication, Updated Vendor Menu,

*David Harris*: About Us, Edit User Login, designing website, added search bar to Home Page

*Francisco Santillana*: About Us, designing website, Create a View Model containing Vendor Info

*Tyler Bia*: About Us, checking design (user registration), Updated Vendor List on Home Page

**Week 13:** Implement PayPal and third-party payment service as well as a mock third-party payment service page

Update-Vendor Registration View/Vendor Controller/

Start Admin Side:

Manager,

Views- Orders

and Test.

*Aaron Miller*: Research on costs for third-party payment service. Work on views. Account authentication

*Collin Handel*: Create a business account. Work on views. Account authentication

*David Harris:* Implement a link to the third-party account. Work on views. Check vendor authentication

*Francisco Santillana:* Further research on implementing map, Start developing Vendor accounts page

*Tyler Bia:*  Further research on implementing map, Start developing Vendor accounts page

**Week 14:** Connecting Map to App, Finishing Vendor Accounts Page

*Aaron Miller*: Research Map, contribute to connection of map and app.

*Collin Handel*: Partial View for map on Home page.

*David Harris*: Contribute to connection of map and app and finishing Vendor Accounts

*Francisco Santillana*: Finishing up Vendor accounts and testing it. Work on views

*Tyler Bia*: Finishing up Vendor accounts and testing it. Work on views