**Project Step 10**

**Round The Corner**

**CL5 Group 4: Tasks**

**Week 11:** We will be touching up on Managers for each model along with Unit tests.

*Aaron Miller*: Manager + UnitTest Models ( Cuisine, MenuItem )

*Collin Handel*: Manager + UnitTest Models ( Menu, MenuSection )

*David Harris*: Manager + UnitTest Models ( OrderItem, Order)

*Francisco Santillana*: Manager + UnitTest Models (Review, VendorEmployees )

*Tyler Bia*: Manager + UnitTest Models (VendorLocation, Vendor )

**Week 12:** Implement PayPal and third-party payment service as well as a mock third-party payment service page

*Aaron Miller*: Research on costs for third-party payment service. Work on views. Account authentication

*Collin Handel*: Create a business account. Work on views. Account authentication

*David Harris:* Implement a link to the third-party account. Work on views.

*Francisco Santillana:* Further research on implementing map, Start developing Vendor accounts page

*Tyler Bia:*  Further research on implementing map, Start developing Vendor accounts page

**Week 13:** Connecting Map to App, Finishing Vendor Accounts Page

*Aaron Miller*: Research Map, contribute to connection of map and app.

*Collin Handel*: Partial View for map on Home page.

*David Harris*: Contribute to connection of map and app and finishing Vendor Accounts

*Francisco Santillana*: Finishing up Vendor accounts and testing it. Work on views

*Tyler Bia*: Finishing up Vendor accounts and testing it. Work on views

**Week 14:** Beautification and Debugging ( adding background images, updating About us, etc.)

*Aaron Miller*: About Us, Check vendor authentication

*Collin Handel*: About Us, Check user authentication

*David Harris*: About Us, debugging, designing website

*Francisco Santillana*: About Us, designing website

*Tyler Bia*: About Us, debugging, checking design